ODF Add-in for Word 2007 and ODF Command Line Translator

Software Test Plan

Table of Contents

1. Introduction	3

1.1.	Objective	3

1.2.	References	3

1.3.	Revision History	3

1.4.	Definitions and acronyms	4

2. Feature Description	5

2.1.	Product Overview	5

3. Test Approach	6

3.1.	Test Scope	6

3.2.	Features to be tested	6

3.3.	Features not to be tested	6

3.4.	Test types	6

3.4.1. Functionality	7

3.4.2. User Interface	8

3.4.3. Compatibility	8

3.4.4. Security	9

3.4.5. Boundary Conditions and Error Handling	9

3.4.6. End to End	10

3.4.7. Load / Performance	10

3.4.8. Integration	11

3.4.9. Stress	11

3.4.10. Localization / Globalization	11

3.4.11. Accessibility	12

3.4.12. Interoperability	12

3.4.13. Reliability	12

3.5.	Automation	12

3.6.	Dependencies	12

3.7.	Test Run Frequency	13

4. Entrance / Exit Criteria	14

4.1.	Pass / Fail Criteria	14

4.2.	Suspension / Resumption criteria	14

5. Testing Process	15

5.1.	Test Deliverables	15

5.1.1. Test Cases	15

5.1.2. Test Status Reports	15

5.1.3. Defect Management	15

5.2.	Responsibilities	15

STE	15

Sr. STE	16

SDET	16

Test Manager	17

5.3.	Project Schedule	18

6. Test Management	19

6.1.	Test Resources	19

6.2.	Test Training	19

6.3.	Test Kickoff / Launch Meeting	19

7. Environmental Requirements	20

7.1.	Software	20

7.2.	Hardware	20

7.3.	Security (Virus protection / asset protection)	20

7.4.	Tools	20

8. Risks & Contingencies	21

9. Open Issues / Constraints	22

10. Change History	23

# Introduction

## Objective

This document describes the overall test plan for the ODF Add-in for Word 2007 and the ODF Command Line Translator. This is the document for ensuring the consistency while preparing test cases and carrying out the tests for the project. (This document will be updated as and when more information becomes available or information changes.)

## References

| References | Location |
| --- | --- |
| Functional Specs |  |
| Design Specs |  |
| Technical Specification |  |
| Feature List document |  |
| Roadmap |  |
| Test Scenarios – Formatting |  |
| Test Scenarios – Setup, Performance & Command Line tool |  |
| Test Automation Strategy |  |

## Revision History

| Sr. No | Version | Date | Author | Comments |
| --- | --- | --- | --- | --- |
| 1 | 0.1 | 7/4/2006 | Sonali Gogate (Aztecsoft) | First Draft |
| 2 | 0.2 | 7/5/2006 | Sonali Gogate (Aztecsoft) | - Added Word 2003 with Compatibility pack under compatibility and integration testing - Updated the functional features to be tested. - Consistent naming for ODF Add-in for Word 2007 and ODF Command Line Translator |
| 3 | 0.7 | 8/3/06 | Sonali Gogate (Aztecsoft) | - Added information under functionality testing, compatibility testing, security testing, performance/load testing and stress testing - Added information under dependencies, Entrance/Exit criteria and Test Deliverables - Added information under Reliability testing - Added information under Features not to be tested |

## Definitions and acronyms

| Term/Acronym | Definition |
| --- | --- |
| ODF | Open Document Format standard |
| OOX | Office Open XML standard |
| XML | Extensible Markup Language |
| UI | User Interface |

# Feature Description

## Product Overview

This section is intended to provide some context for the testing of the ODF Add-for Word 2007 and the ODF Command Line Translator. The details of what the product will be are given in the functional specifications [specs], so it is not the intent of this section to set any product vision. Some users may not have had the opportunity to study the specs, so this section is intended only to give those users relevant information which will make reading the rest of this document easy.

If there is any discrepancy between this section and the specs, the specs always are correct.

- The OpenDocument specification defines an XML based schema for office documents. This OpenDocument Format (ODF), is used to store Office documents like Text documents, spreadsheet documents and presentation documents, by Open Office version 2.0 onwards.

- The Office Open XML (OOX) standard describes a family of XML schemas, which define XML vocabularies for word-processing, spreadsheet and presentation documents as well as packaging of documents that conform to these schemas.

- The ODF converter will provide the ability to convert word processing documents in ODF into word processing documents in OOX format and vice versa.

- The ODF converter will be available as an add-in in Word 2007. So from within the Word 2007 environment, a user will be able to select the ODF menu and choose to open an ODF document or save a document created/ opened in Word 2007 in ODF.

- The ODF converter will also be available as a Command Line Translator that can be used for ODF to OOX and OOX to ODF conversions without a GUI.

The primary functions that the ODF Converter will provide are –

- Conversion of a document in ODF to a document in OOX format without loss of data (text) or formatting

- Conversion of a document in OOX format to a document in ODF without loss of data (text) or formatting

# Test Approach

## Test Scope

Aztecsoft will carry out testing for the ODF Add-in for Word 2007 as well as the ODF Command Line Tool in milestones – Prototype, M1 (ODF --> OOX) and M2 (OOX --> ODF)

The scope of each milestone is as follows –

Prototype:

- Test scenario design (Functional and Setup)

- Test data generation

- Test execution (Manual)

M1:

- Test case design (Functional, Setup and Performance)

- Test data generation

- Test execution (Manual)

- Setup testing

- Performance testing

- Test Automation planning, automation development and automation executions for ODF -> OOX scenarios

M2:

- Test case design (Functional, Setup and Performance)

- Test data generation

- Test execution (Manual)

- Setup testing

- Performance Testing

- Test automation – modification for OOX ODF conversion andexecutions for OOX -> ODF scenarios

Test data mentioned above means set of formatted ODF and OOX documents that would be used for conversion and the resulting documents will be compared with.

## Features to be tested

All the features defined in the functional specification of the product will be tested by end of M2.

The featureset for the ODFOOX Conversion are captured in the XL document titled “Open Office Writer User Features to convert.xls”

## Features not to be tested

Aztecsoft is responsible for testing all the implemented features of the Add-in for functionality and performance. Aztecsoft is also responsible for testing the installation of the Add-in on various platforms.

Only things that will not be tested by Aztecsoft are any language or region specific characteristics – such as whether EU specific documentation standards are tested.

## Test types

Following areas will be covered under each test type:

### Functionality

The objective of this test is to ensure that ODF Converter meets the functional requirements and to ensure that the program logic is complete, accurate and that the components work as expected.

Software development life cycle of the ODF Converter will involve milestone-based releases to incrementally add features to the product in each milestone.

The broad timeline of the milestones is described in the word document titled “Roadmap.doc”.

List of features to be tested for the ODFOOX conversion are based on the XL document “Open Office Writer User Features to convert.xls” and are broadly as follows -

Text Formatting

Text formatting will be tested to ensure that the converter utility keeps the following formatting intact when a document in ODF is imported in Word 2007 using the Add-in and saved in the OOX format or converted using the ODF Command Line Translator and opened in Word 2007. That is to say, tests would check if the formatting in the imported document appears exactly like it did in the original ODF document for the following types of formatting.

Basic Formatting

Here is the list of formatting items that the add-in and command line translator would be tested for –

- Character formatting & effects

- Bullets

- Numbering

- Tables

- Insertion of images

- Outline

- Alignment

- Tabs

Paragraphs

Apart from the basic formatting mentioned above, the converter utility would be tested to ensure that it leaves the paragraph formatting and indentation intact.

Styles

The converter utility would be tested to ensure that the following styles defined for the text are kept intact after conversion.

- Heading

- Title

- Subtitle

- Normal

- Hyperlinks

Page setup

Tests will be conducted to ensure that the following page setup features are kept intact after conversion

- Margins (left, right, top and bottom)

- Selected page layout (Landscape or Prortrait)

- Selected Page size (from list of predefined sizes or custom size)

- Other page level formatting such as header/footer etc.

Metadata

Tests will be conducted to ensure that the following metadata elements associated with the document are intact after conversion –

- Author

- Creation date

- Title

- Sub title

- Key-words

- Comments

Setup / Installation testing

The setup and installation of ODF Add-in for Word 2007 prototype would be tested for following requirements.

- The installer would have text in English.

- The setup would provide relevant notification while installing the add-in

- It would ensure that the following are installed before installing the add-in –

- Correct Operating system with required SP (Windows XP – SP2 or 2003)

- .Net Framework 2.0

- Word from Office 2007 beta2

- If any of these are not installed, it would give an error message specifying that all the requirements are not met and point the user to the correct place where information can be found.

- The setup would include a readme.txt file or a readme.htm file as part of the installation explaining the supported operating systems, Word 2007, other dependencies (.NET Fx 2.0) links to the spec (ODF & OpenXML) and download link to Office 12 beta site.  The readme.txt should also include the features supported in the build, supported language, FAQ, uninstall process etc.,

- When the add-in is uninstalled, it would clean un-installation of the assemblies, program group and all the files. When uninstalled the corresponding registry entries would be deleted as well.

- The setup would provide relevant notification while uninstalling the add-in.

The setup for the ODF Command Line Translator is just extraction from a zip file.

### User Interface

The ODF converter sits as an add-in in Word 2007, and so the UI to access this is a menu item in Word 2007. So to test the UI of ODF Add-in, is to test the accessibility of this menu item and verify that it meets the Office standards in terms of look and feel.

For the ODF Command Line Translator, UI is through command shell and the help provided on the same as well as the display and use of different command line options will be tested.

### Compatibility

The ODF Add-in for Word 2007 and the ODF Command Line Translator will work on Windows XP SP2 and Windows 2003 SP1 as long as the .Net Framework 2.0 (or higher) is installed.

The add-in would also need Word 2007 to be installed.

The add-in could also be used in Word 2003 with Office 2007 Compatibility pack installed.

To test the compatibility on these platforms, following will be carried out on each –

- BVTs – for the Formatting that is to be covered in the BVT has been defined in the “TestCasesforBVT.doc”

- Key positive test cases

- Key negative test cases

Following is the compatibility test matrix to illustrate the 6 combinations of OS and Word installations that we would be covering as a part of compatibility testing – All these combinations would be covered at least once before each CTP release:

| Platforms / OS  |  | Win 2003 SP1 |  | Win XP SP2 |  |
| --- | --- | --- | --- | --- | --- |
| Word Versions |  |  |  |  |  |
| Word 2007 |  | ODF Add-in for Word 2007 + ODF Command Line translator 2007 |  | ODF Add-in for Word 2007 + ODF Command Line translator 2007 |  |
| Word 2003 – SP2 + Office 2007 Compatibility pack |  | ODF Add-in for Word 2003 + ODF Command Line translator 2003 |  | ODF Add-in for Word 2003 + ODF Command Line translator 2003 |  |
| Word XP + Office 2007 Compatibility pack |  | ODF Add-in for Word XP + ODF Command Line translator XP |  | ODF Add-in for Word XP + Command Line translator XP |  |

### Security

Security testing would be done to cover following scenarios -

- Whether installation done selecting “Only me” option is unavailable to other users (as expected).

- Whether a non-administrator can install the converter add-in on a machine

Converter behavior for the following will be tested based on the specification defined for conversion of these features.

- Documents that are password protected

- Documents with changes marked using “Track changes on”

- Protected documents

- Documents with sections marked as protected

- Digitally signed documents

### Boundary Conditions and Error Handling

Testing the ODF Converter for at least equal to, and preferably more than the boundary limits. In environments that employ redundancy and load balancing, error handling analyzes the theoretical failover procedure, and tests and measures the overall failover process and its effects on the end-user. Following are some of the examples mentioned:

- Verify that the ODF Converter does not crash when MAX+1 ODF documents are opened concurrently.

- Verify that the ODF Converter does not crash when the document being converted is not a Valid ODF document

- Verify that the ODF Converter gives valid error messages and does not crash when the temp folder used by the tool is marked as read-only

- Verify that the ODF Converter gives valid error messages and does not crash when the target folder specified is marked as read-only

- Verify that the ODF Converter gives valid error messages and does not crash when the target has no or less disk space

- Verify that the ODF Converter gives valid error messages and does not crash when the source is tried to be moved/deleted while the conversion is going on

- Verify that the ODF Converter gives valid error messages and does not crash when the source has embedded documents

- Verify that ODF Converter does not crash and gives proper error message if it encounters formats or controls that it is not able to handle or convert.

### End to End

Making sure the ODF Converter accomplishes the end user needs by undergoing typical end user scenarios based on ODF Converter functional specifications. Following are some End to End scenarios for ODF Converter:

- When user selects to open an ODF document from the Word Menu, the ODF Add-in does the conversion and displays the document with all the formatting intact in Word 2007. The user can then select to save this document.

- When user selects to save a document opened / created in Word 2007 as ODF document from the Word Menu, ODF Add-in converts the document to ODF and saves it with the given file name.

- When user uses the ODF Command Line Translator to convert an ODF document to OOX format, the Translator converts it with all formatting intact and saves it as a .docx file that the user can then open in Word 2007.

- When user uses the ODF Command Line Translator to convert a document in OOX format to ODF, the Translator converts it with all formatting intact and saves it as a .odt file that the user can then open in Open Office 2.0.

### Load / Performance

The ODF Converter will be tested for load and performance  on the following criteria –

- When trying to import extremely large files there should be no crash..

- When attempting to import a corrupt file the Add-in should give an error message that the file is corrupt and can not be imported.

- The Translator should be able to convert BIG (more than 250 pages) documents.

- When attempting to Import the ODF file when there are large numbers of files (between 25 and 50) open, the application should not crash.

- The conversion from ODF to OOX should not take more time than opening the ODF file in open office when open office is not running.

Note: All the  performance benchmarking cases will be run on a standard configuration machine (CPU with 2.0 GHz speed &  512 Mb RAM) installed with Win XP – SP2  with Word 2007.

### Integration

  - ODF Add-in has to be integrated in Word 2007 and when we test the accessibility of the same from Word 2007; we will be testing this integration.

  - ODF Add-in for Word 2003 will be tested in Word 2003 with Office 2007 Compatibility pack installed.

  - ODF Add-in for Word XP will be tested in Word XP with Office 2007 Compatibility pack.

The 2 & 3 above are to be done as compatibility test and are mentioned in the Compatibility testing section.

### Stress

Testing the ODF Converter in the system or environment at the point of saturation (depletion of a resource such as CPU, memory, etc.) to determine whether behavior changes and possibly becomes harmful to the system, application or data. Following are some of the scenarios mentioned:

- The ODF Converter should not crash when testing on a system lower than the minimum configuration requirements.

- The ODF Converter should not crash when the memory is set to be with Low Virtual Memory or Low RAM.

- The ODF Converter should not crash or cause harm to the system when the path for the document to be opened or saved is on the network and the network connectivity breaks in between.

- The ODF Converter should not crash or cause harm to the system when the hard disk space is not enough for the operation.

- The ODF Converter should not crash or cause harm to the system when the not enough memory is available.

- The ODF Converter should not crash or cause harm to the system when the CPU utilization is 100%.

### Localization / Globalization

Objective of this testing is to confirm that the application works correctly on a localized operating system and/or the supported platform, and verify if the EN (English) version works on other language operating systems/platforms.

The Locals apart from En-US, for which this testing would be conducted, are –

- German

- French

- Dutch

For all these locals, following would be tested –

- All UI

- BVTs

- Key positive test cases

- Key negative test cases

### Accessibility

When ODF Add-in is installed for Word, it becomes accessible through the main menu.

- For Word 2007, we’ll test to ensure that when Word 2007 is installed and ODF Add-in for Word 2007 installation is successful, the Add-in becomes accessible through the menu item both via mouse and the keyboard.

- For Word XP and Word 2003, in addition to having the relevant Word version installed on the machine, we’ll need the Compatibility pack for Office 2007 installed to check the accessibility.

### Interoperability

TBD

### Reliability

We need to ensure that the product we are releasing is reliable and is not going to cause any problems to the system on which it is running.

For reliability, we will ensure that when installed on a system and used on a continuous basis, the ODF Add-in does not cause any harm to the system. For this purpose, we will install the Add-in for Word and use it on a daily basis for a week, for converting at least 10 documents in one run.

## Automation

–

We’ll have to ensure that the documents that have various formatting, styles, setting and metadata defined on it in different combinations, on conversion do not loose any of these.

To test this, we’ll need to generate test data covering various combinations and pass these through the converter to ensure that converted docs have everything intact. Thus, the testing in this case is going to be data driven.

We will use automation to convert the test data files in batch modes, to generate images of the converted documents, to compare these images with images of benchmark documents created and generate report of the test run.

The details of how the automation will work and overview of different modules is covered in the “ODF Add-in for Word 2007 – Automation strategy.doc” document.

## Dependencies

- The ODF Converter depends on .Net Framework 2.0 (or higher) for its working.

- The ODF Add-in for Word 2007 needs Word 2007 to be installed to be accessed.

- The ODF Add-in for Word XP and Word 2003 need Office Compatibility pack for Word 2007 to be installed in addition to the respective version of Word,

## Test Run Frequency

A definition of each of these passes is provided below. Information on the frequency of each of these test runs will be provided later in this section of the test plan.

- BVT: These are build verification tests that need to be run every time a build is ready, to ensure it is a testable build.

- Regression: This should cover testing-related areas to ensure that fixes, if any, work correctly and that earlier builds remain robust. A good combination of test cases and some ad-hoc testing around the fixed bugs should also be performed during this pass.

- Full Pass: This should include all test cases for a comprehensive test matrix, to complete the test coverage on all supported platforms, app compatibility and the network devices so as to reduce duplication of efforts, such as testing each case on all supported platform. We will be executing full test pass in an incremental manner i.e. not all test cases will be executed on a single build but whenever the new build releases, we will run BVT cases first and then testing will continue/resume wherever left on the last build.

- Sanity: (Final sign off/verification): This is a final test pass to sign off on the last build for the product before its release. Often a set of smoke tests will be run for final verification.

- Acceptance pass:   Acceptance pass will be done when we are close to the release to ensure that the product/tool does capture most of the functionality that we had set the goal for. Only when the tool/product passes the Acceptance pass, can we definitely say that it will be released to the community.

- Time Estimates: TBD

# Entrance / Exit Criteria

- Whenever a newer build becomes available, test team would move to testing the newer build and stop testing the older build.

- When a build is to be released to the web, the decision on when to stop testing the build will depend on multiple factors such as –

  - All the bugs that have been identified as priority 0 or show stoppers are fixed, tested & verified

  - The triage team that includes program management, dev and test decision makers have decided that all the issues that needed to be fixed have been identified, fixed, tested and verified

## Pass / Fail Criteria

Individual Scenarios: Each scenario should have a detailed verification procedure outlined plus the common checks a tester would do after every scenario. Anything that contradicts the verification procedure or shows different behavior than what’s expected will be treated as a Failure.

Bug Priority/Severity Table (Exit Criteria)

This table indicates the bug based exit criteria for the ODF Converter testing activity

| Bugs | Exit Criteria |
| --- | --- |
| Severity 0/1 | 0 |
| Priority 0/1 | 0 |
| Medium Priority / Severity | < = 20 % of bugs open |
| Low Priority /Severity | >= 80 % of bugs open |
| Total Bugs open | <= 5% of total bugs logged |

## Suspension / Resumption criteria

Whenever a build fails the BVT, testing of the same will be suspended and will resume on receiving a new build that passes BVT.

# Testing Process

## Test Deliverables

### Test Cases

Since the testing involves many complex formatting features, styles and settings and many of these can be applied in combinations, test scenarios are defined to capture at high level what different formatting features, styles and settings are to be tested along with performance, security and setup testing to be conducted. These are available as separate word documents as follows –

- Test scenarios for M1.doc

- Setup Perf & Commandline Test scenarios_M1.doc

Test cases that cover multiple combinations of formatting, styles and settings are being generated using orthogonal arrays and these are defined in different XL sheets.

### Test Status Reports

For setup, performance and security the testing will be done manually and a report stating the pass/fail status of each test scenario will be prepared manually.

For formatting, styles and document related settings most of the regression testing post 0.2 M1 will be done using automated test runs and reports will be generated automatically indicating pass/fail status of all test cases in the XL sheet.

There will be some manual testing required for formatting, styles and settings (such as page breaks), but since these test cases too would be listed in the XL sheet(s), the pass/fail status of the specific test cases will be manually noted in the relevant XL sheet(s).

### Defect Management

We are using the defect management facility provided by SourceForge for this purpose. The defect tracking tool can be accessed by clicking this link - http://sourceforge.net/tracker/?group_id=169337&atid=849997

## Responsibilities

### STE

- Uses functional specs to update existing test cases, or designs new test cases for ownership areas

- Performs ad-hoc and exploratory testing

- Performs defect management; drives defects to closure. Takes complete bug ownership, persuades developers to investigate reported bugs.

- Performs defect analysis

- Performs effective Defect Management

- Successfully drives defects to closure

- Participates in peer reviews of bugs and test cases

- Contributes effectively in Debug/Triage

- Begins to utilize debugging tools and interpret data to provide more information about software defects

- Sets up basic computer configurations and applications.

- (System) Sets up and configures servers and operating systems as well as desktop computers

- (System) Installs and configures hardware devices (sound cards, modems, etc.)

- Runs well-defined test cases or automated tests and test suites and follows debugging procedures to isolate failures

- Assists test owners and developers in setting up test environment hardware and software for test execution, bug reproduction, and bug regression

- Writes good, clear and complete bug reports

- Troubleshoots routine usage bugs (such as application, configuration, operating system issues), and works to reproduce new problems

### Sr. STE

- All responsibilities for STE as mentioned below

- Performs critique and review of functional specs

- Performs test planning (at feature level)

- Performs test coverage, test review

- Performs root cause analysis of defects

- Performs Defect Analysis and uses this information to plug coverage holes

- Effectively communicates feature team testing status to appropriate audience

- Optimizes test effort for SDLC

- Updates the test cases and test plans based on the feedback

- Acts as a component/product QA owner, suggests enhancements to the test plan etc

- Contributes effectively in the peer reviews of the test cases, test plans and defect analysis of the features and product under test

- Maintains and enhances automation test code developed using standard test tools available in the industry

- Improves test quality and effectiveness by working with Development and Program Management to prevent problems and to make the product more testable

### SDET

- Creates software design specifications for test case automation – for UI, API testing

- Writes code as per coding guidelines and performs unit testing of the code

- Write automation code with the goal of running it in remote customer lab without significant maintenance

- Works with the test team to fix bugs and aid in software release management.

- Creates user and programmer documentation for the code

- Creates software design specifications for test case automation or test tools.

- Develops test automation framework based on the design document

- Participates in test automation framework design

- Performs white-box testing

### Test Manager

Quality management

- Understands and own customer expectations regarding quality

- Performs quality measurement using:

    - Test Execution Quality Metrics

    - Test Planning and Design Quality Metrics

    - Test Automation Quality Metrics

    - Test Strategy design and creation Quality Metric

- Strives to ensure highest customer satisfaction

Process management

- Understands the outsource business process model 
(e.g. Agile)

- Ensures Process adherence guidelines are met satisfactorily

- Works closely with PMO (process audit) to review and correct process compliance issues

- Ensure Defect Management guidelines are being adhered to by monitoring the defect management process, defect removal efficiency and by reviewing defect leakage

- Adopts and improves test frameworks:

- Process checklists

- Tools, libraries and harnesses to improve productivity

- Templates and standards to be followed by teams

- Provides infrastructure and tools

- Promotes test engineering excellence

People management

- Identifies the domain expertise and skills required for a given customer/project and verifies the team resources satisfy that

- Helps Test Leads with allocation/de-allocations

- Attracts/retains talent in the team

- Motivates team members and guide careers

- Grows new leadership and technical depth; coaches and mentors leaders

- Establishes communication protocols within a team

- Is responsible for the performance of Test Leads, Analysts, Architects, and Support Staff

- Identifies training requirement - Including any tools and technologies that are unique to a project

Project Management

- Works to resolve schedule, resource, cost, quality tradeoffs with quality and business objectives in mind

- Ensures a smooth hand off to the customer of all required deliverables

- Designs Project information communication guidelines based on customer definitions and ensures the quality and timely delivery of all communication to the customer

- Acts as a node of communication between the team and rest of the internal and external organization

## Project Schedule

The high level project schedule is as follows –

| Date | Milestone |
| --- | --- |
| 7/6/2006 | Prototype RTW |
| 8/10/06 | Version 0.2 M1 |
| 9/8/06 | Version 0.2 M2 |
| 10/5/06 | Version 0.2 Final |
| 10/5/06 | Version 0.3 M1 |
| 11/2/06 | Version 0.3 M2 |
| 11/30/06 | Version 0.3 |
| 12/30/06 | Version 1.0 – Final release of Add-in & Command line tool |

# Test Management

## Test Resources

| Role | Starting from | Up to | Location |
| --- | --- | --- | --- |
| Project Coordinator | 6/14/2006 | 12/29/06 | US |
| Test Analyst | 6/14/2006 | 8/10/06 | India |
| SDET1 | 6/21/2006 | 12/29/06 | India |
| SDET2 | 6/21/2006 | 9/30/06 | India |
| Sr. STE | 7/31/06 | 12/29/06 | India |
| STE | 7/31/06 | 12/29/06 | India |
| Test Manager | 8/11/06 | 12/29/06 | India |

## Test Training

All the people working to test the Add-in are familiar with Microsoft Word.

All of them have been given hands on training for Open Office Writer features, ODF-Add in working as also for test data generation.

The SDETs who would be working on the automation have written code in C# and are familiar with Microsoft test framework MAUI.

## Test Kickoff / Launch Meeting

The original team (PC, 1 TA + 2 SDETs), had kick off meeting in last week of June. Additional resources were added to the project from 7/31/06 and have been briefed on the project requirements and deliverables by original team.

# Environmental Requirements

## Software

The ODF Converter would be tested with adequate coverage on the following –

Operating Systems:

- Windows XP with SP2

- Windows 2003 with SP1

Other Applications:

- Word from Office 2007

## Hardware

The hardware used for testing would be as follows –

- Standard desktop x86 PCs that will meet the minimum configuration requirements of Office 2007.

## Security (Virus protection / asset protection)

TBD

## Tools

The test team will use some tools for automation, details of which will be described in the test automation document – “ODF Add-in for Word 2007 – Automation strategy.doc”

Eatmem.exe (a freeware) or tools similar to it, may be used for simulating low memory situations.

# Risks & Contingencies

| Sr. No. | Risks | Risk Impact | Risk Response |
| --- | --- | --- | --- |
| 1 | The test plan and test schedule are based on understanding of the high level requirements and Dev schedule | Any changes to the Dev schedule can affect the test schedule |  |
| 2 | Testing can be suspended / postponed because of broken build or non availability of build | This can affect the testing schedule | The testing can be resumed once the testable build is made available. |
| 4 | High priority bugs might not be resolved in a timely manner | This can affect the testing work. | Good coordination and regular meetings between Dev and Test, and proper bug prioritization by testers should take care of this issue. |
| 5 | White box testing and code coverage is not considered in the testing scope | Not in scope | We have considered functional [Black box] test coverage. |
| 6 | The dev, test and MS mgmt teams are located at different geographical locations | Communication hazards | We need to make sure the right communication protocols are set and the right accesses are obtained at the very start of the project. PC is close to customer site. |

# Open Issues / Constraints

TBD

# Change History